## Slide 1
Contactless Fingerprint SDK
Review Changes: Enrollment, Multi-Capture & Matching
UIDAI SITAA | SU-C1-2025-02 | YellowSense Technologies

## Slide 2
Four changes requested
From the senior CV review. More tasks will be added as they come in
1
Working copy
Duplicate the entire project and do all changes there
2
12-char unique ID
Alphanumeric ID assigned at enrollment
3
Multi-capture
Several captures per finger, all stored
4
Matching update
Use the extra templates; recalibrate

## Slide 3
1. Working copy of the project
Keep the baseline untouched so before/after can be measured
Plan
Copy D:\UIDAI to a new folder (e.g. UIDAI-v2), excluding .git, weights, __pycache__ and databases
Fresh git branch off the current one
Own ports and DB files so both versions run side by side
Why it matters
The legacy matcher must stay reproducible (match_templates legacy=True)
Old uidai.db rows use the old schema: migrate a copy, never the original
Seven gitignored model weights must be re-linked in the copy

## Slide 4
2. Unique 12-character alphanumeric ID
Today uid is a free-text field typed by the operator
Current state
/enroll takes name, uid, batch from the form
No format check; uid is not guaranteed unique per person
Uniqueness is only (uid, batch, finger_position)
Proposed
Server generates the ID: 12 chars, A-Z and 0-9, from a CSPRNG
Collision check against the DB before commit; retry on clash
Validate ^[A-Z0-9]{12}$ wherever an ID is accepted
Return the ID to the app and show it after enrollment

## Slide 5
3. Multiple captures per finger
Store every accepted capture, not just one template
Capture 1..N (quality-gated)
Pipeline per capture: YOLO, liveness, U2-Net, MinutiaeNet
Store each template under the 12-char ID + finger
Authenticate against all stored templates
Database
Add capture_index to users; extend the unique index to include it
Keep the raw image path per capture
App
Capture loop repeats N times per finger (N configurable)
Progress shown: capture 2 of 5

## Slide 6
4. Matching algorithm updates
backend/matching.py stays the only matcher
Changes
Compare a probe against every stored capture of a finger; fuse scores (max or mean of top-k)
Optional consensus template built from the N captures
Keep the legacy=True path working
Specifics to be added after the senior review
Validation
Re-run tests, especially test_separation_survives_partial_minutiae_overlap
Measure FAR / FRR / EER with benchmark.py
Recalibrate the 0.25 MATCH_THRESH
Target: above 85% accuracy over 20+ users

## Slide 7
Task tracker
Edit freely. Owners and dates to be filled in
Task | Owner | Status
1. Working copy |  | Not started
2. 12-char ID |  | Not started
3. Multi-capture |  | Not started
4. Matching update |  | Not started